vc/22-Mar-03

#### Week 13: (24/03 to 28/03)

### SM18 Operation SCHEDULE (Monday Morning) Meeting

- Test Coordinator this week:    Pierre Pugnat

- MTA Technician on call ( 0600-2200 hrs   ONLY) :  Federico  Chiusano(16-3602)

- Planning for this week :

- TBA1:   3009  Finished : replaced by 1018 midweek

- TBA2:   1017 : cold tests  Continue & finish ASAP First time no Thermal Cycle

- TBC2 :  1019  Continue 2nd run  & finish. RECEPTION TESTS

- TBC1 :  1015  Cold tests to start   ?    RECEPTION TESTS

- *** CONTINUE  USAGE of “ To-do list ”    ***

- Follow-up of problems from Operation Last week( Giorgio & Nick)

- Insulation Tests : “ Sequence English”  vs . “Method write-up English”

- Adjustment of shaft position, MMP pblm etc

- Broken Connector Mobile rack

- Potaim card problem

- Excel File save problem on Quench Table PC

- Communication problem Power Applic. & Power Supply …

- Data Export problem all MMP on Thurs night

- CRYO :  1.8 K on A benches BOTH BUT, quench on one influence other

- CRYO :     He Delivery and total work loss on Wed.

- NEWS (if any) From Cryogenics:  J-P Lamboy

5.   Other General Issues