Vc/3-Aug-03

### Week 32 starting 4 Aug 03

### SM18 Operation SCHEDULE Meeting

- Schedule for this week :

| BENCH | CURRENT MAGNET | STATUS Today | Forward look, & Next Magnet |
| --- | --- | --- | --- |
| TBA1 | 2007 | Finished CT - needs IAP@ warm & Disconnect | 3038 should come |
| TBA2 | 1035 | Start CT | 1035 CT ( CT=cold tests) |
| TBC1 | 2025 | Finished CT; Disconnect | Xxxx should come & get connected |
| TBC2 | 2023 | Complete connection | 2023 START CT by midweek |
| TBE1 | 1024 | Finished comm. Tests; Disconnect | 1045 ? Reception with TIS ? Comm. Tests with OP |
| TBE2 | 1019 | Needs cooldown | 1019 needs Alstom Experts? |

- Test Coordinator this week:   Nikolay SMIRNOV

- MTA Technician on call:  (16-3602)

- Situation From Cryogenics:  J-P Lamboy or ACR Rep.

- Other General Issues

  - WARM UP  6.5 KA Quench and RRR

  - NO Provoked 11850 Quenches  Rule

  - ENSURE ALL BENCHES ARE ALWAYS OCCUPIED

  - SIGNING OF Traveller

  - E Bench Work…..

  - Cryo Schedule & outlook for this year

- Problems from Operation Last week (Stephane + Test Supervisor )

Cryo schedule 2003 from Bruno V. (ACR Group)