### CHOHAN /03-Oct- 05

### Week 40 starting 3 oct 05

### SM18 Operation Meeting (Tuesdays)

Bench status  on Monday  3 Oct 05 : 10/3/2005 2:49:20 PM

| 6 | A1 | MBBR3389 | Prep 5 Cool Down | 118.33 |
| --- | --- | --- | --- | --- |
| 11 | A2 | MBAL3400 | PT 14 Magnet MAPS | 295.44 |
| 10 | B1 | SSS642 | PT 13.2 Resist. Meas. | 295.18 |
| 7 | B2 | SSS167 | Prep 5 Cool Down | 100.57 |
| 8 | C1 | MBAL3734 | Prep 5 Cool Down | 290.71 |
| 9 | C2 | MBAL2064 | ICS 4 Final connection | 292.85 |
| 3 | D1 | SSS091 | PT 6.8 Training 8 | 13.24 |
| 4 | D2 | SSS630 | PT 2 HV Cold Test | 1.91 |
| 1 | E1 | MBBL2203 | PT 12 Warm Up | 6.64 |
| 12 | E2 |  |  | 291.15 |
| 5 | F1 | MBBL2204 | PT 5.1 1.5 KA Quench LF | 1.90 |
| 2 | F2 | MBBR1257 | PT 12 Warm Up | 296.34 |

Tempr. from TBSM18 site

Coordinator this week: V.Chohan; MTM support: 16-3602

16 complete Magnet Tests cycles

13 dipoles ( 1017 long-term stability tests with MM over 2 wks  )+ 3 SSS(without MM & SSW )

+no  ssss Disconnected or ROBTC after tests last week ( Sat Midnight to Sat midnight)

Situation From Cryogenics:  J-P Lamboy or ACR Rep.

E2 CFB (leak) Repair whole Week this week?  ( 11 benches usage only)

Special  Points :

- Special SSS on B1 : Disconnection & new ( prospects & plans – J Halik )

- Special SSS on D2 :Tests Plans - Marco B ?

- OP Requests to AB-CO

- AOB

| Magnets under Test from 25-09-2005 to 01-10-2005 |
| --- |
| - | Bench | Magnet | Shafts | + | Start Date | Connect Time | Cooling Time | Cold Test Time | Warming Time | Disconnect Time | End Date | Total | Signed for |  |  |
| 1 | TBA1 | MBAL1221 |  |  | 26-09-2005 | 43 h. | 29 h. | 15 h. | 13 h. | 9 h. | 01-10-2005 | 109 h. | Stripping |  |  |
| 2 | TBA1 | MBAL2195 |  |  | 19-09-2005 | 24 h. | 60 h. | 53 h. | 18 h. | 10 h. | 26-09-2005 | 165 h. | Stripping |  |  |
| 3 | TBA2 | MBBR1017 |  |  | 15-09-2005 | 30 h. | 21 h. | 248 h. | 16 h. | 12 h. | 29-09-2005 | 327 h. | Stripping |  |  |
| 4 | TBB2 | SSS089 |  |  | 27-09-2005 | 30 h. | 18 h. | 14 h. | 10 h. | 23 h. | 01-10-2005 | 95 h. | Stripping |  |  |
| 5 | TBB2 | SSS215 |  |  | 23-09-2005 | 36 h. | 14 h. | 24 h. | 10 h. | 12 h. | 27-09-2005 | 96 h. | Stripping |  |  |
| 6 | TBC1 | MBAL3724 |  |  | 23-09-2005 | 22 h. | 24 h. | 23 h. | 14 h. | 12 h. | 27-09-2005 | 95 h. | Stripping |  |  |
| 7 | TBC1 | MBBR3386 |  |  | 27-09-2005 | 14 h. | 38 h. | 12 h. | 14 h. | 23 h. | 01-10-2005 | 101 h. | Stripping |  |  |
| 8 | TBC2 | MBAL2132 |  |  | 21-09-2005 | 36 h. | 22 h. | 18 h. | 17 h. | 9 h. | 25-09-2005 | 102 h. | Stripping |  |  |
| 9 | TBC2 | MBBR3385 |  |  | 25-09-2005 | 29 h. | 21 h. | 25 h. | 17 h. | 8 h. | 30-09-2005 | 100 h. | Stripping |  |  |
| 10 | TBD1 | SSS180 |  |  | 18-09-2005 | 38 h. | 50 h. | 145 h. | 11 h. | 35 h. | 30-09-2005 | 279 h. | Stripping |  |  |
| 11 | TBE1 | MBAR3393 |  |  | 21-09-2005 | 36 h. | 22 h. | 13 h. | 14 h. | 15 h. | 25-09-2005 | 100 h. | Stripping |  |  |
| 12 | TBE1 | MBAR3394 |  |  | 25-09-2005 | 26 h. | 23 h. | 35 h. | 25 h. | 17 h. | 30-09-2005 | 126 h. | Stripping |  |  |
| 13 | TBE2 | MBBL2203 |  |  | 24-09-2005 | 28 h. | 34 h. | 23 h. | 15 h. | 14 h. | 29-09-2005 | 114 h. | Stand By |  |  |
| 14 | TBF1 | MBAR1252 |  |  | 26-09-2005 | 28 h. | 26 h. | 14 h. | 15 h. | 15 h. | 30-09-2005 | 98 h. | Stripping |  |  |
| 15 | TBF1 | MBBL1198 |  |  | 22-09-2005 | 27 h. | 21 h. | 22 h. | 17 h. | 15 h. | 26-09-2005 | 102 h. | Stripping |  |  |
| 16 | TBF2 | MBBL2212 |  |  | 24-09-2005 | 31 h. | 35 h. | 39 h. | 16 h. | 7 h. | 29-09-2005 | 128 h. | Stripping |  |  |

| - | Magnet | Q1 | Q2 | Q3 | Q4 | Q5 | Q6 | Q7 | Q8 | Q9 | Q10 | Q11 | Q12 | Q13 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | MBAL1221 | 11573 A. (D2-L) | 12209.5 A. (D1-L) | 12601 A. (D2-L) |  | - | - | - | - | - | - | - | - | - |
| 2 | MBAL2195 | 11100 A. (D1_U) | 11723 A. (D2-L) | 12276 A. (D2-L) | 12663 A. (D1-L) |  | - | - | - | - | - | - | - | - |
| 3 | MBBR1017 | 12507 A. (D@-L-S13) | 12850 A. | 12850 A. | 12850 A. | - | - | - | - | - | - | - | - | - | - | - |
| 4 | SSS089 | 12498 A. (QE-34) | 12853 A. | - | - | - | - | - | - | - | - | - | - | - |  |  |
| 5 | SSS215 | 12054 A. (QI-34) | 12543 A. (QI-34) | 12796 A. (QE-34) |  | - | - | - | - | - | - | - | - | - |  |  |
| 6 | MBAL3724 | 10102.4 A. (D1_L) | 11920 A. (D1 - L) | 12215 A. (D1 - L) | 12473 A. (D1L) | 12714 A. (D1L) | 12849 A. | - | - | - | - | - | - | - |  |  |
| 7 | MBBR3386 | 12588.6 A. (D2-L) | 12800 A. | - | - | - | - | - | - | - | - | - | - | - |  |  |
| 8 | MBAL2132 | 11047.3 A. (D1_U) | 11901.5 A. (D1_U) | 12515 A. (D1_L) | 12850 A. | - | - | - | - | - | - | - | - | - |  |  |
| 9 | MBBR3385 | 11491 A. (D1-U) | 12843 A. (D2-U) | 12850 A. | - | - | - | - | - | - | - | - | - | - |  |  |
| 10 | SSS180 | 12210 A. (QE_12) | 12370 A. (QE_12) | 12644 A. (QE_34) |  | - | - | - | - | - | - | - | - | - |  |  |
| 11 | MBAR3393 | 10499 A. (D2_U) | 12045 A. (D1_L) | 12852 A. (D1-U) |  | - | - | - | - | - | - | - | - | - |  |  |
| 12 | MBAR3394 | 8709 A. (D2 - U) | 10267 A. (D1-U) | 12170 A. (D2 - L) | 12245 A. (D2-L) | 12684 A. (D2-U) | 12850 A. | - | - | - | - | - | - | - |  |  |
| 13 | MBBL2203 | 9872 A. (D1-L) | 11432 A. (D2-L) | 12681 A. (D1-U) | 12732 A. (D2_L) |  | - | - | - | - | - | - | - | - |  |  |
| 14 | MBAR1252 | 11213 A. (D2_U) | 12854 A. (D2_L) | 12850 A. | - | - | - | - | - | - | - | - | - | - |  |  |
| 15 | MBBL1198 | 11809 A. (D1 - U) | 12212 A. (D1-L) | 12380 A. (D2-U) |  | - | - | - | - | - | - | - | - | - |  |  |
| 16 | MBBL2212 | 11884 A. (D1_U) | 12559.8 A. (D1_L_S01) | 12850 A. | - | - | - | - | - | - | - | - | - | - |  |  |

Shows no SSSS completed last week on D2 or B1  ;HOWEVER,  S180 had long cold tests period  due to COHABITATION  with Special SSS on D2   &   somewhat LONG COOLDOWN due to “forgotten vacuum barrier”

Memorandum

To:	AB-CO Responsible(s) for SM18 Applications & Support

CC:	L.Walckiers AT-MTM

From:	SM18 Operation Team

Date:	10/4/2005

Re:	Version Changes in online Applications Software, Applications for SSS Testing etc

1) SUNMTA33 (B Cluster) and SUNMTAxx (D Cluster) have a new version of AQA (vs 6.31)  which replaces the previous one ( v.6.21), but this version is installed only on the  local floor-level SunWS, so it is not possible with this version to check and validate the data. This new version is an improvement and permits to see the 4 quench heaters curves for a quadrupole ( IR- SSS’s and  Arc-SSS’s ) because previously these were  not visible & were hidden by the application.  Upstairs in the Control Room, we have the previous version which permits full checks & validation, but this version is not correctly equipped to test all Arc or IR SSS’s. We have to remind all concerned that it is the SM18 Op team which checks the goodness of these signals by eye to ensure the quench heaters integrity,  at low current as well as during higher (training) currents. In other words, it is not an automatic process as the name AQA implies. Hence it is important that these signal observations and validation tools are correctly provided and installed appropriately.

2) The application Instrumentation Analysis Procedure (IAP) for warm temperature tests (at the beginning & at the end of a magnet tests cycle) is not working for the voltage taps reading for Arc-SSS’s. This has been requested since early this year, (April 05); For OP team, the IAP application for SSS ‘s is seriously lacking the homogeneity with Dipole Testing and causes confusion amongst newcomers in Operation because of lack of similarities and usage. The OP team has been criticized several times this year for SSS Testing & IAP (including reasons for ICS re-open & re-connections); secondly, the rhythm of Arc-SSS testing has gone up dramatically in 2005 as shown by tested magnets statistics. It is extremely frustrating and de-motivating for the 24 hr operation staff that IAP version still remains the same after all these months  and does not follow the AQA improvements & evolution as mentioned  in point (1) above.

| Date | Bench | Problem | Type | Application/ soft | Action/advise |
| --- | --- | --- | --- | --- | --- |
| Tuesday_27_A | TBE2 | Unable to launch training quench on MB2203. Potaim card was permanently triggered. | MTM |  | Federico changed a potaim card. |
| Tuesday_27_N | TBE2 | HWREC error: the database did not recognized the card. | MTM |  | Federico solved the problem by declaring a potaim-card in MTF |
| Tuesday_27_N | TBE1 | MB3394: During the slow power abort check at 1000A an error occurred on one potaim card . | MTM |  | Federico advised to proceed with further tests. |
| Wednesday_28_M | TBF2 | LHC cycle on MBAL2212: Rotation speed above the limits. | MTM |  | TC advised to proceed with the measurements: origin of the problem may be come from the TRU. |
| Wednesday_28_M | TBE2 | Suspected leak on MB2203. Magnet or CFB? | CRI/ACR |  | Magnet put on stand_by till results of investigation by ACR.. |
| Wednesday_28_M | TBA2 | MB1017: T reading is erratic.: | MTM |  | NC opened. Magnet signed in stripping as for TC instruction. |
| Wednesday_28_A | TBC2 | The rorary switch is not switching to CC position from C2. | AB/PO |  | Federico called. He contacted AB/PO person on stand_by. |
| Wednesday_28_A | TBB1 | SSS642 training quench at 4.55 K: DirVT voltage peak Exceeded 150V | MTM | AQA |  |
| Wednesday_28_A | TBF2 | Small spike in one quench heater signal on MBAL2212. | MTM | AQA | Checked by Federico. Advised to continue. |
| Thursday_29_A | TBD1 | Resistance &voltage measurements at warm after cold test: The sextupole voltage taps have incorrect measurement values. | MTM |  | TC informed. NC opened. On TC's advise the magnet has been signed for stripping as the sextupoles have been trained to the ultimate value of 600A |
| Thursday_29_N | TBA2 | HV test not possible with rack MY93 because a connector is damaged. | MTM |  | The HV test was performed with the rack MY92. Action Richard? |
| Friday_30_M | TBB2 | SSS089: validation of the data with AQA 6.31 not possible for the two filesG0509292225.ha01 and G0509300156.a01 | AB/CO | AQA | Federico informed. He advised to :-go on with the tests -validate the data with the AQA in another bench. Problem was transmitted to B.Khomenkho. Reason: not a problem of version but of authorisation. Data validation was permitted only with sun MTA24 |
| Friday_30_A | TBA1 | MB1221: T_reading not correct during SPA at 1000 A. Then the reading was OK. | MTM |  | NC opened. Federico informed. |
| Friday_30_A | TBE2 | Magnet MBBL2203 removed from TBE2 with suspected leak will be tested for leak on bench TBE1. | ACR |  | TC informed that the magnet will be connected, cooled down and checked for leaks. No tests are to be carried our on this magnet except a quench required for warming up. The magnet has been put in TBE1. |
| Friday_30_A | TBD1 | IAP at warm on SSS091 could not be launched: Config. files in HWREC were missing. | MTM | HWREC | Federico completed the config,files. Test re-launched and then OK. |
| Saturday_01_M | TBF2 | Communication between PLCart_and cryo_supervison not working. | MTM |  | Solved by switching on and off the anti-cryostat heating control power supply. |
| Saturday_01_M | TBE1 | Lyre test on the MB 2203: The voltage did not drop when the power supply was switched on (12V, 2A). OK above 12V. Magnet resistance measured at 6.06ohm. | MTM |  | OK after discussing with Federico.. |
| Saturday_01_A | TBF2 | E-traveller displayed an error message :Microsoft JET Database Engine error '80040e14' Syntax error (missing operator) in query expression 'CONDITION ='. /tbsm18/_private/production.asp, line 518 |  |  |  |
| Saturday_01_A | TBC1 | MB3394 put by mistake in the bench. It was declared stripping coming from the E1 bench. | ICS |  | Magnet removed by ICS and changed with the MB3734. |
| Saturday_01_N | TBB2 | IAP at warm after connection on SSS167. LF could not be armed because of an interlock on the V_clamp_D | ICS? |  | OP team tried to contact ICS to check the connection. |
| Sunday_02_M | TBB1 | SSS089: HV test after cold test .MQ vs ground had a leak current of 1mA. | MTM |  | Federico asked to check with a voltmeter the leak current. The connector P22 was not disconnected during test. After disconnection test OK. |
| Sunday_02_A | TBC1 | Hardware configuration not correct: no TT821 signal during IAP@warm | CRI |  | Federico called. He found that the temperature sensor is not in the database for the MB3734. HWREC off and test program pursued. |
| Saturday_01_N | TBB2 | IAP at warm after connection on SSS167. LF could not be armed because of an interlock on the V_clamp_D | ICS? |  | OP team tried to contact ICS to check the connection. |