### EV/Week 38 starting 18sept 06

### SM18 Operation Meeting (Tuesdays) 19 sept 06

Bench status  on Monday  18-09-2006 at 9/18/2006 10:37:51 AM

| 5 | A1 | MBAR1334 | PT 2 HV Cold Test | 1.90 |
| --- | --- | --- | --- | --- |
| 9 | A2 | MBAR1375 | ICS 4 Final connection | 296.97 |
| 4 | B1 | SSS134 | ICS 6 Disconnect Magnet WP07 | 298.04 |
| 6 | B2 | SSS139 | PT 3 QH Measure | 1.91 |
| 7 | C1 | SSS338 | PT 3 QH Measure | 2.31 HV |
| 1 | C2 | SSS357 | PT 12 Warm Up | 12.85 |
| 12 | D1 | SSS302 | PT 14 Magnet MAPS | 296.88 |
| 10 | D2 | SSS608 | PT 13.2 Resist. Meas. | 296.34 |
| 8 | E1 |  |  | 298.58 |
| 3 | E2 | MBAL2352 | PT 13.1 IAP @ Warm | 300.28 |
| 11 | F1 | MBAL2280 | ICS 4 Final connection | 295.98 |
| 2 | F2 | MBBR1342 | PTE Min. NRJ 3KA Diode Test | 4.42 HV |

CONFIG :  D 6 - AS 5 -  IRSSS 1 ;

Supervisor:  Sandrine  ;Eq support : 16-3602

17 Magnet Tests completed ( 14 Magnet Stripped )

8 Dipoles tests  ( MM for 2274 and 1400)

5 Arc-SSS  tests (ROBTC : 339 (Stand By) and 298 (Stripping))

1  500-series [ 526 (192 hr) with thermal cycle]

0  600-series

General Points:

- News /Situation  : Configuration change for S5/S6, less production for the moment.

- Situation from Cryogenics:  J-P Lamboy or ACR Rep.

- Situation SSSS  :D1 & D2 issues;

- A.O.B..

  - Printers problem in SM18 Control room (Tim Smith and Pierre Charrue informed)

  - CQR S6 and S5 has been change because of wrong value.

  - WP04 Problems on several bench (A2 and F1).

  - 243 NC for circuit open.

| Magnets under Test from 10-09-2006 to 16-09-2006 |
| --- |
| - | Bench | Magnet | Shafts | Start Date | Connect Time | Cooling Time | Cold Test Time | Warming Time | Disconnect Time | End Date | Total | Signed for |  |  |  |
| 1 | TBA1 | MBAR2274(2) |  | 09-09-2006 | 30 h. | 32 h. | 34 h. | 16 h. | 15 h. | 14-09-2006 | 127 h. | Stripping |  |  |  |
| 2 | TBA2 | MBAR1338 |  | 08-09-2006 | 31 h. | 22 h. | 22 h. | 26 h. | 11 h. | 12-09-2006 | 112 h. | Stand By |  |  |  |
| 3 | TBB1 | SSS329 |  | 05-09-2006 | 24 h. | 13 h. | 107 h. | 72 h. | 24 h. | 15-09-2006 | 240 h. | Stripping |  |  |  |
| 4 | TBB2 | SSS243 |  | 11-09-2006 | 33 h. | 16 h. | 35 h. | 8 h. | 26 h. | 16-09-2006 | 118 h. | Stand By |  |  |  |
| 5 | TBB2 | SSS309(2) |  | 08-09-2006 | 6 h. | 12 h. | 20 h. | 9 h. | 19 h. | 11-09-2006 | 66 h. | Stripping |  |  |  |
| 6 | TBC1 | SSS298(3) |  | 09-09-2006 | 56 h. | 24 h. | 28 h. | 6 h. | 0 h. | 14-09-2006 | 114 h. | Thermal cycle |  |  |  |
| 7 | TBC1 | SSS298(3) |  | 14-09-2006 | 0 h. | 10 h. | 11 h. | 6 h. | 29 h. | 16-09-2006 | 56 h. | Stripping |  |  |  |
| 8 | TBC2 | SSS339(2) |  | 08-09-2006 | 33 h. | 19 h. | 37 h. | 11 h. | 0 h. | 12-09-2006 | 100 h. | Thermal cycle |  |  |  |
| 9 | TBC2 | SSS339(2) |  | 12-09-2006 | 0 h. | 18 h. | 41 h. | 8 h. | 14 h. | 15-09-2006 | 81 h. | Stand By |  |  |  |
| 10 | TBD1 | SSS526(2) |  | 05-09-2006 | 62 h. | 15 h. | 44 h. | 8 h. | 0 h. | 10-09-2006 | 129 h. | Thermal cycle |  |  |  |
| 11 | TBD1 | SSS526(2) |  | 10-09-2006 | 0 h. | 13 h. | 20 h. | 9 h. | 21 h. | 13-09-2006 | 63 h. | Stripping |  |  |  |
| 12 | TBE1 | MBAR1374 |  | 09-09-2006 | 39 h. | 23 h. | 16 h. | 20 h. | 5 h. | 13-09-2006 | 103 h. | Stripping |  |  |  |
| 13 | TBE2 | MBAL1401 |  | 10-09-2006 | 13 h. | 46 h. | 16 h. | 14 h. | 9 h. | 14-09-2006 | 98 h. | Stripping |  |  |  |
| 14 | TBE2 | MBAR1254 |  | 05-09-2006 | 30 h. | 22 h. | 17 h. | 17 h. | 28 h. | 10-09-2006 | 114 h. | Stripping |  |  |  |
| 15 | TBF1 | MBAL2168(3) |  | 07-09-2006 | 30 h. | 20 h. | 4 h. | 18 h. | 14 h. | 11-09-2006 | 86 h. | Stripping |  |  |  |
| 16 | TBF2 | MBAL1400 |  | 05-09-2006 | 40 h. | 30 h. | 25 h. | 13 h. | 21 h. | 11-09-2006 | 129 h. | Stripping |  |  |  |
| 17 | TBF2 | MBBL2348 |  | 11-09-2006 | 32 h. | 28 h. | 13 h. | 15 h. | 13 h. | 15-09-2006 | 101 h. | Stripping |  |  |  |

| - | Magnet | Q1 | Q2 | Q3 | Q4 | Q5 | Q6 | Q7 | Q8 | Q9 | Q10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | MBAR2274 | 12669.1 A. (D1_L) | 12835.7 A. (D1_L) | 12850 A. | - | - | - | - | - | - | - |
| 2 | MBAR1338 | 12078.8 A. (D1_U) | 12671.4 A. (D2_L) | 12848.1 A. (D2_L) |  | - | - | - | - | - | - |
| 3 | SSS329 | 11684 A. (QE-34) | 12144.2 A. (QI-12) | 12400 A. (No Data) | 12394 A. (QE_34) |  | - | - | - | - | - |
| 4 | SSS243 | 11598.4 A. (QE_12) | 12113.2 A. (QE_12) | 12725 A. (QI_34) |  | - | - | - | - | - | - |
| 5 | SSS309 | 11451.9 A. (No Data) | 12823 A. (QE_34) | 12850 A. | - | - | - | - | - | - | - |
| 6 | SSS298 | 10757.9 A. (QI_12) | 11913.8 A. (QE_12) | 12163.2 A. (QE_12) | 12223.2 A. (QE_34) | 12323.6 A. (QE_12) | 12155.1 A. (QE_12) | 12238.1 A. (QE_12) | 12363.7 A. (QE_12) | 12510.3 A. (QE_12) |  |
| 7 | SSS298 | 12595 A. (QE-12) | 12705 A. (QE-12) |  | - | - | - | - | - | - | - |
| 8 | SSS339 | 10642 A. (No Data) | 10904.9 A. (QE_34) | 11286.2 A. (QE-34) | 11526.5 A. (QI-12) | 11710 A. (QI-12) | 11827 A. (QE-34) | 11984 A. (Qi-34) | 12064.3 A. (QE_34) | 12167.4 A. (QE_34) | 12259.4 A. (QI_34) |  |
| 9 | SSS339 | 11163.2 A. (QI_34) | 11400.2 A. (QI_34) | 11626.3 A. (QE_34) | 0 A. (No Data) | 11797 A. (QI_34) |  | - | - | - | - |  |
| 10 | SSS526 | 10807.4 A. (QE_12) | 11243.6 A. (QE_34) | 12084.1 A. (QE_34) | 12230.1 A. (QE_12) | 12437.9 A. (QE_12) | 12523.8 A. (QE_34) | 12507.9 A. (QE_34) | 12608 A. (QE_34) | 12695.9 A. (QI_34) |  |  |
| 11 | SSS526 | 12213.3 A. (QE_34) | 11856.5 A. (No Data) | 12627.4 A. (QI_12) |  | - | - | - | - | - | - |  |
| 12 | MBAR1374 | 11365.4 A. (D2 - U) | 12224.4 A. (D1_U) | 12561.7 A. (D1_U) |  | - | - | - | - | - | - |  |
| 13 | MBAL1401 | 11969 A. (D2-L) | 12416 A. (D2-U) | 12633.8 A. (D1- L) |  | - | - | - | - | - | - |  |
| 14 | MBAR1254 | 10726.6 A. (D2_L) | 11710.5 A. (D1_L) | 12644.3 A. (D2_L) | 12708.9 A. (D2_L) |  | - | - | - | - | - |  |
| 15 | MBAL2168 | 12554.6 A. (D2-L) |  | - | - | - | - | - | - | - | - |  |
| 16 | MBAL1400 | 11767.3 A. (D1_U) | 12081.9 A. (D2_U) | 12410.3 A. (D1_U) |  | - | - | - | - | - | - |  |
| 17 | MBBL2348 | 12049.9 A. (D2_L) | 12850 A. | - | - | - | - | - | - | - | - |  |

SSS339 not accepted after 2nd run.

A lot of thermal cycle.

| Date | Bench | Problem | Type | Application/ soft | Action/advise |
| --- | --- | --- | --- | --- | --- |
| Tuesday_12_M | TBA2 | MB1338 : NC Generated in CDW2 for resistance value not OK. | MTM |  |  |
| Tuesday_12_M | TBF1 | MB1374 : Errors in Prep 2.1. CDW1 OK Errors in WP04 (NC was generated for it). Befor Lyra Tests it was asked to Richard to check WP04. | MTM |  | Richard informed that WP04 is OK, and that the file is modified properly. He has uploaded the modified file into MTF and will take action to close the NC. |
| Tuesday_12_M | TBC2 | SSS339: PT6.1 of first Run: First training is a faulty quench? | MTM |  | Salem informed :, first training of first run is not a faulty quench. But HF data is not available. So, quench analysis could not be done but Quench location is identified. |
| Tuesday_12_M | TBF1 | MB1331 : D20 cable is cut from the bench. | MTM |  | Richard called. The cable damaged is repaired and checked. |
| Tuesday_12_A | TBD1 | SSS526: During PT13.1 IAP at warm there was Voltage tap error: VT_Ano_Ext offset=-1000.0mV. | MTM |  | Federico contacted. He suspected that some wires may be floating and he told to validate the result and continue. No non conformity required as TC confirmed. |
| Tuesday_12_A | TBF1 | MB1331 : Comments from equip. Support : HV and Res. Meas. are to be repeated after doing IAP because HV test and Res Meas. have to be done only after triggering QH. | MTM |  |  |
| Tuesday_12_A | TBA1 | MB2274 :.Problem with HF DAQ? | AB/CO | HF | Adriaan Rijllart from AB/CO rectified the problem. He said the HF didn’t get reset and was running in the background. He had to kill the process |
| Wednesday_13_M | TBA1 | MB2274: For the two training quenches Q_loc DAQ was not recorded. | MTM |  | Checks by Richard and Stephane. The connectors of Q_loc in the fixed rack were disconnected. Card Replaced. |
| Wednesday_13_A | TBB2 | SSS243 : During PT1 IAP permanent triggers. The DAQ could not be armed. | MTM |  | Federico contacted. He found two problems : Voltage Tap On Internal Bus Bar Open Internally. Bridge put. Faulty Potaim Card. Card Replaced. |
| Wednesday_13_A | TBB2 | SSS243: Error in AC compensation test (PT1-part 3). | MTM |  | Giorgio attended the problem and suggested to continue. |
| Wednesday_13_A | TBE2 | MB1401 : While launching Training Quench on E2, TEMA stopped & gave message "Configuration files contains ORACLE errors". | MTM |  | Giorgio informed. |
| Wednesday_13_A | TBB2 | During PT4 SPA - File Generated While Power converter switching from On Standby to of while SPA. | MTM |  | Giorgio suggested continuing with all tests including Training. |
| Wednesday_13_A | TBB2 | SSS243: TCLAux_X2 error preventing from launching further test. | ACR |  | Cryo team informed. |
| Wednesday_13_N | TBD2 | SSS608 : During training the magnet is quenching when the PC switches from ON STDBY to ON at 44Amps. This has occurred twice due to trigger on MQY1&2_E-I. Unable to analyze the quench. | MTM |  | Giorgio contacted. |
| Wednesday_13_N | TBA1 | MB2274 : Error in PT 13 Offset that could not be compensated.. NC opened. | MTM |  | Giorgio contacted The potaim card was changed, and the gain has been corrected in MTF. The NC can be closed. |
| Thursday_14_M | TBB2 | SSS243: Vbus internal trigger during PT8. |  |  | Giorgio informed. He made some investigation: The two Vtaps of connector P11, A, 1 and 2 are in contact together, but are not in contact with the magnet coil. Giorgio and Richard will perform reflectometry test in order to locate where the circuit is open. NC should be open in CQPT. Confirmed Thursday afternoon. Giorgio will manage to make possible the last warm up quench. |
| Saturday_16_M | TBB2 | SSS139: No bar code on the cryostat. | ICS |  | NC opened. Giorgio informed. He will take action. Tests can proceed. |
| Saturday_16_A Saturday_16_N | TBE1 and TBF1 | MB2346, MB1331:DAQ files cannot be copied from local sun to control room The files generated for clusters TBC1 (SSS338), TBB2 (SSS 139) and TBE2 ( MBAL 2352) need to be uploaded since files are not getting transferred to control room. | AB/CO | HF | Giorgio checked and will inform B. Khomenko. Quench can be analyzed downstairs or the files will be copied to storage/vol12. Giorgio informed. |
| Sunday_17_M | TBA1 | MB1334: HV test failed on QH vs Ground (Y211). Same QH faulty as in the first run. | AT/MCS |  | TC asked to call Gianni Molinari (AT/MCS). G Molinari informed that a responsible from the manufacturer will come on Monday to attend the problem and to keep the magnet in same condition till the time. |
| Sunday_17_M | TBD2 | SSS608: Mismatching in reference values for resistance measurements at warm (actual/old) | MTM |  | Giorgio advised to proceed.. |