ss20-Jun-03

#### Week 26: (23/06 to 27/06)

### SM18 Operation SCHEDULE (Monday Morning) Meeting

- Test Coordinator this week:   V.Chohan

- MTA Technician on call:  (16-3602) R.Mompo.

- Planning for this week :

- TBA1:   3014 :  Test at 1.9 K (1 run foreseen).

- TBA2:   Preparation of the 2008 and cool down.

- TBC2 :  1026 :  Test at 1.9 K (second run)

- TBC1 : 1023 will come and be prepared.

- Problems from Operation Last week (Stephane, Ewald)

- QH test at 1.9 K : follow the procedures.

- Quench at Minimum energy: different values for each bench!.

- Corrector measurement on TBC2 : problem with the gateway. Not solved for the moment.

- HV test at 1.9 K on TBC2 : humidity on the current leads.

- AQA problem: LF configuration  file not created sometimes.

- MM problems : Sector 0203 in shaft 21 : one coil is lost.

- Situation From Cryogenics:  J-P Lamboy

Traffic to be expected at the end of the week : (cluster E commissioning)

- Other General Issues