### Week 16 starting 17 april 06

### SM18 Operation Meeting (Tuesdays) 18 April 06

Bench status  on Monday  17-04-2006 at: 4/17/2006 11:12:07 AM

| 11 | A1 | MBAR2243 | ICS 4 Final connection | 299.02 |
| --- | --- | --- | --- | --- |
| 3 | A2 | MBBR2219 | PT 10 Min. NRJ 11850 A | 1.90 |
| 12 | B1 | SSS231 | PT 14 Magnet MAPS | 299.38 |
| 4 | B2 | SSS332 | PT 9 CDAP HV | 1.90 |
| 5 | C1 | SSS326 | PT 3 QH Measure | 2.35 |
| 2 | C2 | SSS294 | PT 6.4 Training 4 | 9.85 |
| 10 | D1 | SSS672 | PT 12 Warm Up | 53.7 |
| 1 | D2 | SSS632 | PT 5.2 1.5 KA Quench HF | 2.35 |
| 7 | E1 | MBAL1091 | PT 12 Warm Up | 232.77 |
| 6 | E2 | MBAR2228 | Prep 5 Cool Down | 96.11 |
| 8 | F1 | MBAR1304 | PT 12 Warm Up | 248.64 |
| 9 | F2 | MBBR1330 | Prep 5 Cool Down | 210.11 |

Tempr. from TBSM18 site

Supervisor: Nikolay         Eq support : 16-3602 :

17 Magnet Tests completed :  10 Dipoles (2245 R),    5 Arc-SSS  (0  REPEATed)

:		 1 500-series ( 511)

:							 1 IR-SSS (627)

General Points :

- Situation from Cryogenics:  J-P Lamboy or ACR Rep.

- News /Situation from (SSS, SSSS)  :

- Situation SSSS  :OP issues :  GHH

- Experience from long  Easter week-end

- A.O.B.

# From 4/9/2006 to 4/15/2006

Tests Information

| Magnets under Test from 09-04-2006 to 15-04-2006 |
| --- |
| - | Bench | Magnet | Shafts | Start Date | Connect Time | Cooling Time | Cold Test Time | Warming Time | Disconnect Time | End Date | Total | Signed for |  |  |  |
| 1 | TBA1 | MBAR2245(2) |  | 04-04-2006 | 27 h. | 25 h. | 70 h. | 18 h. | 25 h. | 11-04-2006 | 165 h. | Stripping |  |  |  |
| 2 | TBA2 | MBAR2309 |  | 07-04-2006 | 25 h. | 30 h. | 35 h. | 18 h. | 12 h. | 12-04-2006 | 120 h. | Stripping |  |  |  |
| 3 | TBB1 | SSS627 |  | 04-04-2006 | 46 h. | 19 h. | 90 h. | 11 h. | 14 h. | 12-04-2006 | 180 h. | Stand By |  |  |  |
| 4 | TBB2 | SSS226 |  | 09-04-2006 | 25 h. | -11 h. | 50 h. | 7 h. | 17 h. | 13-04-2006 | 88 h. | Stripping |  |  |  |
| 5 | TBB2 | SSS330 |  | 05-04-2006 | 22 h. | 18 h. | 29 h. | 8 h. | 8 h. | 09-04-2006 | 85 h. | Stripping |  |  |  |
| 6 | TBC1 | SSS198 |  | 10-04-2006 | 39 h. | 14 h. | 20 h. | 7 h. | 15 h. | 14-04-2006 | 95 h. | Stripping |  |  |  |
| 7 | TBC2 | SSS181 |  | 10-04-2006 | 24 h. | 14 h. | 23 h. | 6 h. | 28 h. | 14-04-2006 | 95 h. | Stripping |  |  |  |
| 8 | TBC2 | SSS190 |  | 06-04-2006 | 27 h. | 17 h. | 25 h. | 5 h. | 22 h. | 10-04-2006 | 96 h. | Stripping |  |  |  |
| 9 | TBD2 | SSS511 |  | 07-04-2006 | 75 h. | 43 h. | 25 h. | 9 h. | 13 h. | 15-04-2006 | 165 h. | Stand By |  |  |  |
| 10 | TBE1 | MBAR2307 |  | 09-04-2006 | 25 h. | 23 h. | 17 h. | 17 h. | 9 h. | 13-04-2006 | 91 h. | Stripping |  |  |  |
| 11 | TBE1 | MBBR2301 |  | 04-04-2006 | 23 h. | 20 h. | 43 h. | 15 h. | 21 h. | 09-04-2006 | 122 h. | Stripping |  |  |  |
| 12 | TBE2 | MBAR1340 |  | 11-04-2006 | 25 h. | 21 h. | 17 h. | 13 h. | 33 h. | 15-04-2006 | 109 h. | Stripping |  |  |  |
| 13 | TBE2 | MBBR2293 |  | 06-04-2006 | 26 h. | 22 h. | 19 h. | 15 h. | 22 h. | 10-04-2006 | 104 h. | Stripping |  |  |  |
| 14 | TBF1 | MBAR2306 |  | 04-04-2006 | 24 h. | 20 h. | 42 h. | 20 h. | 7 h. | 09-04-2006 | 113 h. | Stand By |  |  |  |
| 15 | TBF1 | MBAR2308 |  | 09-04-2006 | 23 h. | 29 h. | 22 h. | 14 h. | 15 h. | 13-04-2006 | 103 h. | Stripping |  |  |  |
| 16 | TBF2 | MBAR1317 |  | 11-04-2006 | 32 h. | 22 h. | 17 h. | 16 h. | 13 h. | 15-04-2006 | 100 h. | Stripping |  |  |  |
| 17 | TBF2 | MBAR1339 |  | 06-04-2006 | 24 h. | 25 h. | 19 h. | 14 h. | 14 h. | 11-04-2006 | 96 h. | Stripping |  |  |  |

Quench Information

| - | Magnet | Q1 | Q2 | Q3 | Q4 | Q5 | Q6 | Q7 | Q8 | Q9 | Q10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | MBAR2245 | 10699.8 A. (D2_L_S13) | 9490.4 A. (D2_L_S13) | 12685.7 A. (D2_L_S03) | 12850 A. | 12850 A. | 12850 A. | 12850 A. | 12850 A. | 12850 A. | - | - | - | - | - | - |
| 2 | MBAR2309 | 10479.6 A. (D1-U) | 11290.2 A. (D2_L) | 12122 A. (D1_U) | 12532.4 A. (D2_U) | 12502 A. (D2_L) | 12746.9 A. (D2_U) | 12852 A. | - | - | - |  |  |  |  |  |
| 3 | SSS627 | 5602.6 A. (Int_MQM) | 0 A. | - | - | - | - | - | - | - | - |  |  |  |  |  |
| 4 | SSS226 | 12459.7 A. (QI-34) | 12754 A. (QI_12) | 12850 A. | - | - | - | - | - | - | - |  |  |  |  |  |
| 5 | SSS330 | 11846.5 A. (QI_34) | 12842.2 A. (QI_34) | 12850 A. | - | - | - | - | - | - | - |  |  |  |  |  |
| 6 | SSS198 | 12632.9 A. (QI_34) | 12850 A. | - | - | - | - | - | - | - | - |  |  |  |  |  |
| 7 | SSS181 | 11885.8 A. (QI_34) | 12431 A. (QI_34) | 12850 A. (QI-12) |  | - | - | - | - | - | - |  |  |  |  |  |
| 8 | SSS190 | 12057.6 A. (QI-12) | 12850 A. | - | - | - | - | - | - | - | - |  |  |  |  |  |
| 9 | SSS511 | 11848.5 A. (QE-34) | 12411.8 A. (QI-12) | 12584.3 A. (QI_12) |  | - | - | - | - | - | - |  |  |  |  |  |
| 10 | MBAR2307 | 11294.9 A. (D2_U) | 12112.6 A. (D1_L) | 12466.4 A. (D1_U) |  | - | - | - | - | - | - |  |  |  |  |  |
| 11 | MBBR2301 | 11214.8 A. (D1_L) | 11757.2 A. (D1_L) | 12491.9 A. (D1_L) | 12545.9 A. (D1-U) |  | - | - | - | - | - |  |  |  |  |  |
| 12 | MBAR1340 | 12480.9 A. (D1_L) | 12850 A. | - | - | - | - | - | - | - | - |  |  |  |  |  |
| 13 | MBBR2293 | 11405.6 A. (D1-L) | 12233.7 A. (D2-L) | 12619 A. (D1_U) |  | - | - | - | - | - | - |  |  |  |  |  |
| 14 | MBAR2306 | 10605 A. (D2-U) | 11304 A. (D1-U) | 12529.4 A. (D2-U) |  | - | - | - | - | - | - |  |  |  |  |  |
| 15 | MBAR2308 | 11585.5 A. (D1_L) | 12265.1 A. (D1_U) | 12605 A. (D1-U) |  | - | - | - | - | - | - |  |  |  |  |  |
| 16 | MBAR1317 | 12346.7 A. (D2-U) | 12787 A. (D2_L) | 12850 A. | - | - | - | - | - | - | - |  |  |  |  |  |
| 17 | MBAR1339 | 12386.2 A. (D1_L) | 12850 A. | - | - | - | - | - | - | - | - |  |  |  |  |  |

2245 was Repeat Magnet;  511 on D2  & 627  on B1  Cohabitation & other issues of long connection times