### Week 28 starting 10 July 06

### SM18 Operation Meeting (Tuesdays) 11 July 06

Bench status  on Monday  10-07-2006 at:  7/10/2006 2:58:37 PM

1 A1 MBBR1306 PTE Min. NRJ 3KA Diode Test 1.93 12 A2 MBBR2290 PT 13.2 Resist. Meas. 300.28 11 B1 SSS258 PT 13.2 Resist. Meas. 300.28 4 B2 SSS676 PT 6.1 Training 1 1.90 9 C1 SSS274 Prep2.2C (CD clamp) 299.11 6 C2 SSS141 Prep 5 Cool Down 83.73 7 D1 SSS636 PT 7 Magnet Trained 2.35 8 D2 SSS682 PT 9 CDAP HV 2.35 10 E1 MBAL2354 Prep 0 Scan Bench 300.9 3 E2 MBBR1349 PT 3 QH Measure 1.90 2 F1 MBAL1397 PTE Min. NRJ 3KA Diode Test 4.50 HV 5 F2 MBAL1398 ICS 4 Final connection 298.76

CONFIG :  D6- AS3 –IRSSS3;

Supervisor: CHOHAN Vinod 160957/

Eq support (Richard MOMPO) : 16-3602 :

15 Magnet Tests completed :

7 Dipoles (2253 (133h.) with Magnetic Mesurment),

4 Arc-SSS  (271 3 times thermal cycle)

2  500-series [ 527 1 and 2nd Run completed (176 hrs ) ]

2  600-series [ 634 (317 hrs), 682 go for thermal cycle (682 hrs) ]

(13 Fresh Magnets sign for “Stripping”)

General Points :

- Situation from Cryogenics:  J-P Lamboy or ACR Rep.

- News /Situation from (SSS, SSSS)  :  J Halik

- Situation SSSS  :OP issues :

- A.O.B..

# From 7/2/2006 to 7/8/2006

| - | Bench | Magnet | Shafts | Start Date | Connect Time | Cooling Time | Cold Test Time | Warming Time | Disconnect Time | End Date | Total | Signed for | - | Bench |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | TBA1 | MBBR2253 |  | 29-06-2006 | 40 h. | 25 h. | 42 h. | 16 h. | 10 h. | 04-07-2006 | 133 h. | Stripping | 1 | TBA1 |
| 2 | TBA2 | MBAR1295 |  | 30-06-2006 | 34 h. | 40 h. | 28 h. | 17 h. | 15 h. | 06-07-2006 | 134 h. | Stripping | 2 | TBA2 |
| 3 | TBB1 | SSS270 |  | 01-07-2006 | 49 h. | 20 h. | 34 h. | 7 h. | 18 h. | 07-07-2006 | 128 h. | Stripping | 3 | TBB1 |
| 4 | TBB2 | SSS527(2) |  | 28-06-2006 | 38 h. | 14 h. | 41 h. | 4 h. | 0 h. | 02-07-2006 | 97 h. | Thermal cycle | 4 | TBB2 |
| 5 | TBB2 | SSS527(2) |  | 03-07-2006 | 14 h. | 16 h. | 13 h. | 11 h. | 25 h. | 05-07-2006 | 79 h. | Stand By | 5 | TBB2 |
| 6 | TBC1 | SSS271(3) |  | 01-07-2006 | 0 h. | 6 h. | 33 h. | 11 h. | 16 h. | 04-07-2006 | 66 h. | Stand By | 6 | TBC1 |
| 7 | TBC2 | SSS260 |  | 04-07-2006 | 46 h. | 14 h. | 15 h. | 12 h. | 12 h. | 08-07-2006 | 99 h. | Stripping | 7 | TBC2 |
| 8 | TBC2 | SSS337 |  | 29-06-2006 | 32 h. | 35 h. | 24 h. | 6 h. | 16 h. | 04-07-2006 | 113 h. | Stripping | 8 | TBC2 |
| 9 | TBD1 | SSS634 |  | 20-06-2006 | 55 h. | 109 h. | 36 h. | 7 h. | 110 h. | 03-07-2006 | 317 h. | Stand By | 9 | TBD1 |
| 10 | TBD2 | SSS682(2) |  | 28-06-2006 | 83 h. | 29 h. | 8 h. | 63 h. | 0 h. | 06-07-2006 | 183 h. | Thermal cycle | 10 | TBD2 |
| 11 | TBE1 | MBBR2319 |  | 01-07-2006 | 27 h. | 36 h. | 19 h. | 15 h. | 9 h. | 05-07-2006 | 106 h. | Stripping | 11 | TBE1 |
| 12 | TBE2 | MBAR1299 |  | 30-06-2006 | 26 h. | 21 h. | 26 h. | 18 h. | 10 h. | 04-07-2006 | 101 h. | Stripping | 12 | TBE2 |
| 13 | TBE2 | MBBL2356 |  | 04-07-2006 | 24 h. | 20 h. | 19 h. | 13 h. | 13 h. | 08-07-2006 | 89 h. | Stripping | 13 | TBE2 |
| 14 | TBF1 | MBAR2271 |  | 01-07-2006 | 27 h. | 39 h. | 28 h. | 14 h. | 13 h. | 06-07-2006 | 121 h. | Stripping | 14 | TBF1 |
| 15 | TBF2 | MBAR1360 |  | 30-06-2006 | 35 h. | 27 h. | 14 h. | 19 h. | 9 h. | 05-07-2006 | 104 h. | Stripping | 15 | TBF2 |

Quench Information

| - | Magnet | Q1 | Q2 | Q3 | Q4 | Q5 | Q6 | Q7 | Q8 | Q9 | Q10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | MBBR2253 | 11191.9 A. (D1_L) | 12592.6 A. (D1_U) | 12850 A. | - | - | - | - | - | - | - |
| 2 | MBAR1295 | 12527.8 A. (D2_U) | 12426 A. (D1_L) | 12594.9 A. (D2_U) |  | - | - | - | - | - | - |
| 3 | SSS270 | 11911.3 A. (QI_34) | 12144.9 A. (QI_12) | 12722.2 A. (QE_34) |  | - | - | - | - | - | - |
| 4 | SSS527 | 10323 A. (QE_12) | 11956.2 A. (QI_34) | 12129.7 A. (QE-34) | 12373 A. (QE-12) | 12382 A. (QI-34) | 11495.1 A. (QI_34) | 12491.6 A. (QI-34) | 12641.2 A. (QI-34) | 12190 A. (QI_34) |  |
| 5 | SSS527 | 12487.3 A. (QI_34) | 12842 A. (QE_12) |  | - | - | - | - | - | - | - |
| 6 | SSS271 | 11511.1 A. (QI-12) | 12225 A. (QI-12) | 12663.9 A. (QI-34) | 12679.4 A. (QI_34) | 12831.5 A. (QE_12) | 12850 A. | - | - | - | - |
| 7 | SSS260 | 12450 A. (QI-34) | 12850 A. | - | - | - | - | - | - | - | - |
| 8 | SSS337 | 12271.5 A. (QI_12) | 12527.2 A. (QE_34) |  | - | - | - | - | - | - | - |
| 9 | SSS634 | 3687.3 A. (I_MQY_12) | 3686.8 A. (E-MQY-34) | 3799 A. (E-MQY-34) | 3100 A. (No Data) | 3785 A. (IntMQY34) | 3797 A. (IntMQY34) | 3876 A. (ExtMQY34) | 3887.8 A. (E_MQY_34) | 3882.3 A. (ExtMQY34) | 3880.5 A. (ExtMQY34) | 3896.3 A. (Ext MQY_) | 3877.3 A. (MQY_EP12) | 3900 A. |
| 10 | SSS682 |  | - | - | - | - | - | - | - | - | - |  |  |  |
| 11 | MBBR2319 | 11155.7 A. (D2_L) | 12575.6 A. (D1-L) | 12850 A. | - | - | - | - | - | - | - |  |  |  |
| 12 | MBAR1299 | 11950.5 A. (D2-U) | 12831 A. (D1-U) | 12900 A. | - | - | - | - | - | - | - |  |  |  |
| 13 | MBBL2356 | 11960 A. (D2_U) | 12650 A. (D2_U) | 12850 A. | - | - | - | - | - | - | - |  |  |  |
| 14 | MBAR2271 | 9512.7 A. (D1_U) | 11083 A. (D1_U) | 11846 A. (D1_U) | 12778 A. (D2-U) | 12854 A. | - | - | - | - | - |  |  |  |
| 15 | MBAR1360 | 11760 A. (D2_L) | 12143 A. (D2_U) | 12582.5 A. (D2_U) |  | - | - | - | - | - | - |  |  |  |

| Date | Bench | Problem | Type | Application/ soft | Action/advise |
| --- | --- | --- | --- | --- | --- |
| Tuesday_04_A | TBB2 | SSS527: The paper traveller could not be signed after 13.2 as the page is not found. | ICS |  |  |
| Tuesday_04_A | TBB2 | SSS527: The template for OHMS_CQR.xls file was showing the supply voltage value of 1.7 as bad because the corrector type is not filled in as MQT. It was found that the information about the corrector type is missing in the data base file accessed by the template. | MTM |  | The corrector type was manually entered as MQT and the problem was solved. |
| Tuesday_04_A | TBF1 | MB2271 : Cryo Interlock Mag300air_x1 was present before doing PTE. The Mag300air_x1 interlock vanished. Cryo asked not to quench the magnet only after 15 min | ACR? |  | Check with cryo: no problem. Salem informed. He advised to reset the PLCSE. The problem persisted even after resetting PLCSE. Salem informed. |
| Tuesday_04_A | TBE1 | MB2319: After warm up quench on MBBR 2319 a dense white vapor was observed on the CFB at the top of TBE1. | ACR |  | It was communicated to CRYO. One safety valve is opening not sufficiently fast. Richard Beck informed. It will take an action. |
| Wednesday_05_M | TBD1 | SSS636: Prep 2.3 gave slightly higher resistance values. | MTM |  | Giorgio suggested to go ahead with HV |
| Wednesday_05_A | TBB1 | SSS270: During.PT8, quench after giving manual trigger LF & HF and before rearming LF and HF DAQ. No data was available for quench analysis. PT8.1 was again launched as per instruction of TC. ub03 file was generated. Then system is armed. After that automatic trigger occurred and quenched. Generated H0607051916.ub04 file. AQA has not detected the quench. | MTM | Hf, lf | TC advised to repeat the test TC informed to go ahead and analyze the quench. |
| Wednesday_05_A | TBF1 | MB2271 : In PT10 test Alert DirVT peak exceeds 200 volt. | MTM |  | TC advised to go ahead |
| Thursday_06_M | TBE1 | MB1315: There is no coefficient available for TT821 in MTF for MB1315. | ACR |  | HWREC has to be put OFF. Giorgio will contact the responsible in ACR. |
| Thursday_06_A | TBC1 | SSS047: HV test at cold final is not passing the EF corrector circuit. | ACR |  | Ice on the current leads found. Salem came and found that one temperature sensor is not working. J.P>Lamboy reported later that the four temperature sensors broken. |
| Friday_07_M | TBD2 | SSS682: Training of MQTL ap1: after the first quench (682A), current is not ramping again. | MTM |  | Giorgio found that a high value of resistance is found between two MQTLs. |
| Friday_07_A | TBF1 | MB1397: Hardware recognition error when launching test with TEMA: DB .file error (TT821) :parameters missing? | MTM | TEMA | Salem called. |
| Friday_07_A | TBC1 | SSS047: HV test failed: quadrupole vs QH | MTM |  | Investigation test: one QH (YT311) failed. A.Siemko could not be contacted. TC instructed to warm up the magnet naturally without any further quench. HV test need not be performed again |
| Friday_07_N | TBF1 | MB1397: PLCSE error: Power QH. | MTM |  |  |
| Friday_07_N | TBD1TBC2 | SSS260 and SSS634: HF DAQ not getting armed in C and D cluster. | AB(CO | hf | On C2PT 13.1 launched from local station |
| Friday_07_N | TBD | Temperature are not correctly displayed.. |  |  |  |
| Saturday_08_M | TBE1 | MB1315: Taujump V_max is 1.5 that seems unusual. However no alert or warning in AQA. | MTM |  | Giorgio contacted. He advised to perform PTE and observed the signals. |
| Saturday_08_M | TBF1 | MB1397: Error in IAP@warm LF heater discharge Imax=0 for all heaters. All readings are zero in QH values except Qhinit. Test attempted again but QHeaters getting discharged slowly after reaching a value of around 800mV.. | MTM | IAP | Giorgio contacted. He found that a default in the interconnection box. Intercon box with a spare one, then Prep2.1 is ok |
| Saturday_08_M | TBE1 | SSS636: SSW program was not available for magnet | MTM |  | Giorgio contacted. He advised to take a similar as that for SSS634. |
| Saturday_08_A Sunday_09_A | TBA2 TBA1 | MB2290: HV at cold failed in the step dipole vs Quench heater- Ground. Giorgio came to check the cabling Sunday afternoon. | MTM |  | Giorgio contacted. He found that the problem QH YT122 and magnet coil: R insulation is about 754 Ohm !!! Giorgio launched quench heater investigation sequence to confirm the problem. After confirmation, with the agreement of TC, he will disconnect this quench heater in the IFS box. Test continued. Giorgio disconnected YT 122 from IFS box, and connected dummy resistor in place of LF3. In case OP team switch to TBA1, OP team should call Giorgio or change LF3 from dummy resistor to YT122 |
| Sunday_09_A | TBA1 | MB1306: Maximum priority on this magnet for cool down and 2.K in eight hours! | ACR |  | Helium leak found at cold. |
| Sunday_09_N | TBB2 | SSS676: PT4 could not be launched as the following message was displayed, "error 222 occurred at checking serial port". | AB/CO | POWER | Problem solved Monday by re-setting the Digital Controller Card. |
| Sunday_09_N | TBB1 | SSS258: TEMA blocked? | AB/CO |  | TEMA closed. DAQ reset. |
| Sunday_09_N | TBC1 | SSS274: Error while launching Prep2.2C: Error in DB while executing hr_confgen | MTM |  | Coefficient of TT821 missing. HWREC put off. Giorgio solved the problem |
| Sunday_09_N | TBF2 | MB1398: Wrong Magnet name was appearing in TEMA (instead of MBAL1398). | IT |  | Manually corrected by OP team. |
| Monday_10_M | TBB2 | SSS676: CD ,EF circuit not conncted | MTM |  | False triggers disabled. |
| Monday_10_M | TBF1 | MB1397: TT821 gave zero reading. | MTM |  |  |