SS/15-Aug-03

### Week 34 starting 18 Aug 03

### SM18 Operation SCHEDULE Meeting

- Schedule for this week :

| BENCH | CURRENT MAGNET | STATUS Today | Forward look, & Next Magnet |
| --- | --- | --- | --- |
| TBA1 | 3038 | Warm | Disconnection 2020 should come and get connected. |
| TBA2 | 1045 | Cold | End of the cold test/warm up/disconnection |
| TBC1 | 3041 | Cold | Start of the cold tests |
| TBC2 | 2023 | Warm | Disconnection Connection of SSS1 |
| TBE1 | 2018 | Warm | Connection/cold test at the end on the week. |
| TBE2 | 1019 | Warm | Disconnection |

- Test Coordinator this week:   P.Pugnat

- MTA Technician on call:  (16-3602)

- Situation From Cryogenics:  J-P Lamboy or ACR Rep.

- Other General Issues

- Problems from Operation Last week (Stephane + Test Supervisor )