Vc/22-Mar-04

### Week 13  starting 22 March 04

### SM18 Operation Meeting (Tuesdays)

Bench status  and tests for this week :

| Bench | Name |  | Temp | - | - |
| --- | --- | --- | --- | --- | --- |
| TBC1 | MBAL2066 | NEW Arrival | 300 K |  |  |
| TBC2 | SSS013 | ICS 2 Connect Magnet (ICS) | 300 K |  |  |
| TBD1 | MBAR3050 | Next in line for cooldown? | 300 K |  |  |
| TBD2 | MBAR2005 |  | Cooling |  |  |
| TBE1 | MBBR2048 | NEW Arrival | Warming |  |  |
| TBE2 | MBBR3003 | Next in line for cooldown? | 300 K |  |  |
| TBF1 | MBAR2011 |  | Cooling |  |  |
| TBF2 | MBBL3078 | Finishing? Next 2016 Shafts |  |  |  |

Test Coordinator this week:  Vittorio Remondino; MTM support on call Giorgio:  (16-3602).

- Situation From Cryogenics:  J-P Lamboy or ACR Rep.

- Other General Issues

| Date | Problem | Type | Application/soft | Action/advise |
| --- | --- | --- | --- | --- |
| Tuesday 16_M | TBD2: T coils crate 2 slot 8 : all channels showing negative values. Fault temperature in sector 12, coil e (shaft 30). | MTM | LF | Cards in LF crate inverted. Guy solved the problem. Coil e of sector 12 is broken.. |
| Tuesday 16_M | TBD2: During IAP, Qloc card problem. | MTM |  | Giorgio and Guy changed the card. |
| Tuesday 16_M | TBF1: Final warm up of 3056 Lost of the cryo OK during the Min Energy. | ACR |  |  |
| Thursday 18_M | TBD2: Problem to warm up the 3010. Heaters did not work Pollution of the Helium buffer (Liquefactor). CWU has to be regenerated | ACR |  | Action taken by J.Paul Lamboy, A.Tovar. ~7 hours lost. |
| Thursday 18_M | TBF1, F2: ICS received wrong information about the status of the magnets 2069 (TBF2) and 3056 (TBF1). 2069 has to be in stand by (and not stripped), 3056 is sent for stripping (and not in stand by). | MTM | IAP | Stephane clarifies the situation with B.Poulnais. Correct information was written in the paper traveller (Daniel). Investigation by J.Axensalva to see if the mistake occurred in the TTS. |
| Thursday 18_N Friday _19 _M | TBD1: During preparation of HV test@ cold cryo-team received a quench signal. Same problem in TBC1. Origin: Lost of communication in the PLC cryo. | ACR |  | Tests HV and IAP done with the supervision of the equip.support. Problem solved by the cryo team. |
| Friday _19 _M | TBF1: (2011) During IAP oscillation of the temperature at warm with an amplitude of 1 K. | MTM | IAP | Guy called. He considered as acceptable and gave the OK. |
| Friday _19 _A | Problem to upload files in MTF. Error message : File name did not accept space. | MTM |  | Space in the name cancelled, then OK. Message : No space is allowed in the file names for MTF. |
| Friday _19 _N | TBD1, TBD2: Display box “high current” did not glow when the converter is on. | MTM |  |  |
| Friday _19 _N | TBE: Discrepancy between the reading of the position of the rotary switch in the Cryo TV screen (E2 position) and the real position on the bench (CC position). The same for the F bench. | ACR |  |  |
| Friday _19 _N | TBD1: HV final cold. Quench signal received by Cryo Team. Communication problems which triggers quench signals. | ACR |  | Solved 4 hours later by ACR expert? |
| Saturday _20 _A | TBC1: Water interlock on Power Converter. The valve was not opened. | MTM |  | Guy came and opened the valve. In that case, please check if the valve is open before calling the support (Guy). |
| Saturday _20 _N | TBC1: Bad rotation of the shafts. | MTM |  | Guy called. He found that in the TRU 4, the coupler between the encoder and the potentiometer was broken. He found a new coupler and changed it. For the future a procedure has to be implemented with P.Legrand to help the equip.support for this type of intervention. |
| Sunday_21_M | TBE1: AQA error in the LF quench heater discharge during the quench at 1.5 kA. AQA showed 2 quench heater not discharged. | MTM | AQA | Guy called. Test repeated. AQA showed OK but quench table was missing. Guy and Giorgio investigate the origin of the problem monday. |
| Sunday_21_M | TBC1: Lost of the cryo OK during the LHC. | ACR |  |  |
| Sunday_21_A | TBC1:Power application not running in TEMA as well in local station. Error was : Vi missing. | AB-CO |  | Guy called Adrian. Adrian erased some files then OK. Origin : disk full? |