Vc/21-Jun-04

### Week24  starting 7 June  04

### SM18 Operation Meeting (Tuesdays)

Bench status  on Monday 07 june ( ROCLA limitations do persist:

| Bench | Name | Situation Mon 7 june17.30 hrs |
| --- | --- | --- |
| TBA1 | MBBL3122 | PT 12 Warm Up |
| TBA2 | 3084 | New Must do MMP |
| TBB1 | MBAR2056 | PT 13.1 IAP @ Warm |
| TBB2 | MBBL1106 | Finished Ready to go Final scan ( new 3081 ?) |
| TBC1 | MBBL2082 | Finished Ready to go Final scan |
| TBC2 | SSS21 | PTC 13.2 Resist. Meas. |
| TBD1 | SSS11 | PT 1 IAP @ cold |
| TBD2 | _ | _ |
| TBE1 | MBAL3157 | Finished Ready to go Final scan |
| TBE2 | MBBL1086 | PT 5.1 1.5 KA Quench LF |
| TBF1 | MBBL1101 | Prep 1 Lyre Test |
| TBF2 | MBBL1117 | PT 6.1 Training 1 |

Bench status  and tests for now( Monday 7/6 at 17.30)  & next few days :  see Video Display

| Magnets under Test on 07-06 5:28:41 PM |
| --- |
| - | Bench | Magnet | Shafts | Start | Connect Time | Cooling Time | Cold Test Time | Warming Time | Disconnect Time | Last Test Desc | Time | I | Temp. | Total |
| 1 | TBA1 | MBBL3122 |  | 01-06 | 51 h. | 45 h. | 32 h. | 14 h. | - | PT 12 Warm Up | 07-06 (03 : 41) | 2 A. | Warming | 142 hours |
| 2 | TBB1 | MBAR2056 |  | 02-06 | 41 h. | 34 h. | 25 h. | 15 h. | 1 h. | PT 13.1 IAP @ Warm | 07-06 (16 : 15) | 0 A. | 300 K | 117 hours |
| 3 | TBB2 | MBBL1106 |  | 02-06 | 18 h. | 23 h. | 21 h. | 17 h. | 42 h. | Finished Ready to go Final scan | 07-06 (11 : 30) | 0 A. | 1.9 K | 127 hours |
| 4 | TBC1 | MBBL2082 |  | 02-06 | 33 h. | 0 h. | 85 h. | - | - | Finished Ready to go Final scan | 07-06 (11 : 29) | 0 A. | 300 K | 118 hours |
| 5 | TBC2 | SSS21 |  | 13-05 | 14 h. | 82 h. | 391 h. | 7 h. | 112 h. | PTC 13.2 Resist. Meas. | 07-06 (16 : 14) | 0 A. | 300 K | 607 hours |
| 6 | TBD1 | SSS11 |  | 27-05 | 180 h. | 86 h. | 7 h. | - | - | PT 1 IAP @ cold | 07-06 (16 : 25) | 0 A. | 1.9 K | 273 hours |
| 7 | TBE1 | MBAL3157 |  | 29-05 | 74 h. | 44 h. | 98 h. | - | - | Finished Ready to go Final scan | 07-06 (11 : 29) | 0 A. | 300 K | 216 hours |
| 8 | TBE2 | MBBL1086 |  | 03-06 | 45 h. | 41 h. | 8 h. | - | - | PT 5.1 1.5 KA Quench LF | 07-06 (15 : 50) | 1500 A. | 1.9 K | 94 hours |
| 9 | TBF1 | MBBL1101 |  | 06-06 | 23 h. | - | - | - | - | Prep 1 Lyre Test | 07-06 (11 : 40) | 0 A. | 300 K | 23 hours |
| 10 | TBF2 | MBBL1117 |  | 03-06 | 46 h. | 32 h. | 15 h. | - | - | PT 6.1 Training 1 | 07-06 (14 : 40) | 11105 A. | 1.9 K | 93 hours |

Quench Information

| - | Magnet | Q1 | Q2 | Q3 | Q4 | Q5 | Q6 | Q7 | Q8 | Q9 | Q10 | Q11 | Q12 | Q13 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | MBBL3122 | 12154 Amp. (D2_U) | 12398 Amp. (D2_U) | 12555 Amp. (D1-L) | 12692 Amp. (D1-U) | 12757 Amp. (D1-U) | 12798 Amp. (D1-L-S01) |  | - | - | - | - | - | - |
| 2 | MBAR2056 | 11723 Amp. (D2_L) | 12650 Amp. (D2-U) |  | - | - | - | - | - | - | - | - | - | - |
| 3 | MBBL1106 | 12101 Amp. (D1 L) | 12537 Amp. (D2-L) |  | - | - | - | - | - | - | - | - | - | - |
| 4 | MBBL2082 | 11641 Amp. (No Data) | 12265 Amp. (D1 U) |  | - | - | - | - | - | - | - | - | - | - |
| 5 | SSS21 | 12003 Amp. (QE-34) | 12105 Amp. (QE-12) | 12458 Amp. (No Data) |  | - | - | - | - | - | - | - | - | - |
| 6 | SSS11 |  | - | - | - | - | - | - | - | - | - | - | - | - |
| 7 | MBAL3157 | 9662 Amp. (D1-U) | 10791 Amp. (No Data) | 12084 Amp. (D2_L) | 12570 Amp. (D2_U) | 12678 Amp. (D2 - U) | 12795 Amp. (D1_L) |  | - | - | - | - | - | - |
| 8 | MBBL1086 |  | - | - | - | - | - | - | - | - | - | - | - | - |
| 9 | MBBL1101 |  | - | - | - | - | - | - | - | - | - | - | - | - |
| 10 | MBBL1117 | 11105 Amp. (D2-U) |  | - | - | - | - | - | - | - | - | - | - | - |

Test Coordinator this week: V Chohan  ; MTM support on call :  (16-3602).

9 Dipoles  Disconnected after tests last week    ( Sat Midnight to Sat midnight)

# Results by Week

| Magnets under Test from 30-05-2004 to 05-06-2004 |
| --- |
| - | Bench | Magnet | Shafts | Start Date . | Connect Time | Cooling Time | Cold Test Time | Warming Time | Disconnect Time | End Date | Total |  |  |
| 1 | TBA1 | MBAR3061 |  | 14-05-2004 | 146 h. | 108 h. | 82 h. | 19 h. | 0 h. | 01-06-2004 | 432 hours |  |  |
| 2 | TBA2 | MBBL3117 |  | 12-05-2004 | 112 h. | 25 h. | - | - | - | 30-05-2004 | 432 hours |  |  |
| 3 | TBB1 | MBBL1104 |  | 17-05-2004 | 26 h. | -15 h. | 260 h. | 23 h. | 96 h. | 02-06-2004 | 384 hours |  |  |
| 4 | TBB2 | MBAL2069 |  | 27-05-2004 | 49 h. | 8 h. | 31 h. | 12 h. | 1 h. | 02-06-2004 | 144 hours |  |  |
| 5 | TBC1 | MBAL3139 |  | 27-05-2004 | 46 h. | 29 h. | 24 h. | 18 h. | 36 h. | 02-06-2004 | 144 hours |  |  |
| 6 | TBD2 | MBBL2062 |  | 17-05-2004 | 46 h. | 66 h. | 124 h. | 13 h. | 11 h. | 30-05-2004 | 312 hours |  |  |
| 7 | TBE2 | MBBR1033 |  | 27-05-2004 | 3544 h. | 18 h. | 23 h. | 14 h. | 71 h. | 03-06-2004 | 168 hours |  |  |
| 8 | TBF1 | MBBL2068 |  | 29-05-2004 | 31 h. | 75 h. | 37 h. | 21 h. | 34 h. | 05-06-2004 | 168 hours |  |  |
| 9 | TBF2 | MBBL3163 |  | 26-05-2004 | 25 h. | 39 h. | 19 h. | 15 h. | 76 h. | 03-06-2004 | 192 hours |  |  |

### Quench Information

| - | Magnet | Q1 | Q2 | Q3 | Q4 | Q5 | Q6 | Q7 | Q8 | Q9 | Q10 | Q11 | Q12 | Q13 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | MBAR3061 | 12231 A. (D1_U) | 12850 A. | - | - | - | - | - | - | - | - | - | - | - |
| 2 | MBBL3117 | 11600 A. (D2-U-S01) | 12458 A. (D2-U-S01) | 12817 A. (D2-U-S01) | 12850 A. | - | - | - | - | - | - | - | - | - |
| 3 | MBBL1104 | 11786 A. (D1-L) | 12351 A. (D1-L) | 12315 A. (D1-U-S13) | 12472 A. (D1-U-S01) | 12642 A. (D1-L-S13) | 12720 A. (D1_L_S13) | 12817 A. (D1-U-S02) | 12850 A. (No Data) | 12850 A. | - | - | - | - |
| 4 | MBAL2069 | 11790 A. (D2, L, S) | 12357 A. (D2_L) | 12164 A. (D2-L-S03) | 12211 A. (D2-L-S13) | 12303 A. (D2-L-S13) | 12481 A. (D2_S13) |  | - | - | - | - | - | - |
| 5 | MBAL3139 | 9541 A. (D1_L) | 12042 A. (D1-L) | 12368 A. (D1 L) |  | - | - | - | - | - | - | - | - | - |
| 6 | MBBL2062 | 11594 A. (D2-U) | 11983 A. (D2-L) | 12505 A. (D1-L) | 12691 A. (D1_U) | 12612 A. (D2-U) | 12850 A. | - | - | - | - | - | - | - |
| 7 | MBBR1033 | 12526 A. (D1-U) | 0 A. (D2-U) | 12850 A. | - | - | - | - | - | - | - | - | - | - |
| 8 | MBBL2068 | 10099 A. (D2 - L) | 11928 A. (D2-U) | 12419 A. (D1-L) | 12648 A. (D2-L) | 12850 A. (No Data) | 12850 A. | - | - | - | - | - | - | - |
| 9 | MBBL3163 | 10107 A. (D2-L) | 12026 A. (D1-U) | 12419 A. (D1-U) |  | - | - | - | - | - | - | - | - | - |

- Situation From Cryogenics:  J-P Lamboy or ACR Rep.

- D2  preparation mechanically for SSS

- SHADOW ACTIVITIES DUE TO ROCLA Problems

  - Repair Water leak in F cluster Power Coverter ( 3 days asked) Wed to Fri

- SSS work :    AB-OP CERN Staff  daily(almost)  in new Rota

- General Problems last week :

| Date | Bench | Problem | Type | Application/soft | Action/advise |
| --- | --- | --- | --- | --- | --- |
| Tuesday 01_A | TBD1 | SSS011:IAP @warm failed because QH did not discharged SSS011: HV at warm. QH vs ground displays error (error setting megger in error mode). At the end of the test the result was OK. | MTM | IAP HV |  |
| Wednesday _02_A | TBC2 | Anticryostat alarm : T goes below -50 C | MTM |  |  |
| Wednesday _02_N | TBB2 | Leak present on the short anticryostat | ICS |  | ICS connected the end of connector of the short anticryostat. |
| Wednesday _02_N |  | Cryo liquid problem : level below 30% in the dewar. Problem in the liquefactor | ACR |  | One shift lost |
| Thursday _03_N | TBE2 | Scan of the magnet name impossible. Magnet 1086 is MBAL in MTF and MBBL in the sticker | ICS |  | Name entered manually. |
| Friday _04_A | TBA2 | Magnet: SPA tried. PLCSE problem 3161 | MTM |  | .Ewald called. |
| Saturday _05_M | TBE1 | 3157: Training quench , ramp 7: current went down after reaching 5100 A. SPA occurred but no fault detected in PLCSE. | MTM |  |  |
| Saturday _05_A | TBC1 | SPA abort test at 1 kA : communication problem. | MTM |  | Ewald called. Parameters for the inductance loop changed by Ewald. |
| Saturday _05_A | TBC1 | Provoked quench all LF. No data in hfoff | AB-CO | hf | Test repeated. |
| Saturday _05_N | TBB1 | HV test with rack 1. Communication problem | MTM | HV | Test performed with another rack |