### Week 5 starting 6 Feb 06

### SM18 Operation Meeting (Tuesdays) 7 Feb 06

Bench status  on Monday  06-02- 2006 at: 2/6/2006 10:04:49 AM

| 4 | A1 | MBAL1065 | PT 7 Magnet Trained | 1.90 |
| --- | --- | --- | --- | --- |
| 5 | A2 | MBAL2087 | PT 13.2 Resist. Meas. | 295.36 |
| 2 | B1 | SSS078 | PT 6.3 Training 3 | 5.12 |
| 12 | B2 | SSS081 | PT 2 HV Cold Test | 2.35 |
| 9 | C1 | SSS082 | Prep 5 Cool Down | 2.34 |
| 1 | C2 | SSS029 | PT 13.1 IAP @ Warm | 294.64 |
| 8 | D1 | SSS608 | Prep 2.3 Res. Meas. CDW1 | 298.22 |
| 7 | D2 | SSS619 | PT 2 HV Cold Test | 2.35 |
| 10 | E1 | MBAL1176 | Prep 5 Cool Down | 299.02 |
| 3 | E2 | MBAL1083 | PT 1 IAP @ cold | 2.35 |
| 11 | F1 | MBBL1183 | ICS 1 WP04 HV Test Warm | 296.34 |
| 6 | F2 | MBAL2211 | PT 2 HV Cold Test | 1.90 |

Tempr. from TBSM18 site

Coordinator:Pierre Pugnat ;  Richard: Eq support 16-3602

General Points :

Problems with ICS Connections on SSSS

- Situation from Cryogenics:  J-P Lamboy or ACR Rep.

  - Why was only 1 magnet possible +other cryo pblms

- Situation from (SSS, SSSS)  :  J.Halik

- Situation from Giorgio regarding Cluster C, B and E (CFB connection missing, and SSS configuration not OK)

- Procedures for SSSS  checked by Giorgio & Richard , ok ?

______________________________________

Special topic : OP  & SSSS :  Jacob

| Magnets under Test from 01-02-2006 to 07-02-2006 |
| --- |
| - | Bench | Magnet | Shafts | + | Start Date | Connect Time | Cooling Time | Cold Test Time | Warming Time | Disconnect Time | End Date | Total | Signed for |  |  |
| 1 | TBF1 | MBBL2070 |  |  | 30-01-2006 | 54 h. | 32 h. | 36 h. | 23 h. | 21 h. | 06-02-2006 | 166 h. | Stripping |  |  |
| - | Magnet | Q1 | Q2 | Q3 | Q4 | Q5 | Q6 | Q7 | Q8 | Q9 | Q10 | Q11 | Q12 | Q13 |
| 1 | MBBL2070 | 10387 A. (D2-U) | 11697.7 A. (D1_L) | 11882.6 A. (D1_L) | 12301.7 A. (D1_U) | 12752.8 A. (D1_L) | 12850 A. | - | - | - | - | - | - | - |